1) Define Scope + Architecture

Choose stack (e.g., Node/Nest/Express, or Django/FastAPI, or Go); decide REST vs GraphQL

- Node.js, REST

Decide hosting (e.g., Vercel + Supabase, AWS, GCP), environments (dev/staging/prod)

- Hosting through AWS

Define multi-tenant model (single company per user vs user ↔ companies)

- user ↔ companies

Decide file/export strategy (server-generated PDFs vs client-generated)

- server-generated (dynamic)

2) Data Model + Migrations

Define entities: users, company_profiles, products, sales, purchases, categories, receivables, payables, subscriptions

Define relationships and constraints (FKs, unique indexes, soft delete if needed)

Create migration scripts + seed data strategy

Here’s a concise recap of everything done so far:

Scaffolded a NestJS backend at src/backend with npm dependencies installed.

Added Prisma (v7) for Postgres and set up the schema for a multi‑tenant model (users ↔ companies) plus products, sales, purchases, categories, receivables, payables, subscriptions. schema.prisma

Added Prisma config and DB env files: prisma.config.ts, src/backend/.env, .env.example.

Added Docker Compose for Postgres (mapped to 5433 (line 5432)). docker-compose.yml

Created a Prisma seed script with demo data and wired it to use Prisma’s Postgres adapter (required in Prisma v7). seed.ts

Added Prisma scripts to package.json (migrate/generate/seed).

You ran migrations successfully (prisma migrate dev) and seeded the DB successfully after adapter changes.

DB is running in Docker on port 5433.

3) Backend Scaffold

Create backend project (framework, config, lint, tests)

Set up database connection and ORM (Prisma/TypeORM/Sequelize/etc.)

Add env config and secrets management

Dockerize DB + backend (optional but recommended)

4) Authentication + Authorization

User registration/login endpoints

Password hashing (bcrypt/argon2)

Session/JWT setup, refresh token strategy

Role-based or scope-based authorization (admin/user)

Onboarding gating (company profile required for protected routes)

- Business Sector

- NPWP

- Contact Person

- Business Size/Employee number

5) Core CRUD APIs

Products: list/create/update/delete

Sales: list/create/update/delete

Purchases + categories: CRUD + totals

Receivables/Payables: CRUD + record payments

Profile: get/update

6) Reporting APIs

Daily financial statement (revenue/expense summary)

Balance sheet, cash flow, equity statement, COGS

Export endpoints (PDF/CSV) or server-side PDF generation

7) Frontend Integration

Replace LocalStorage hooks with API calls

Add API client layer (axios/fetch + interceptors)

Auth state + tokens in secure storage

Loading/error states + optimistic updates

Update charts to use API data

8) Security Hardening

Rate limiting and brute-force protection

CORS policy and CSRF (if cookies/sessions)

Input validation and sanitization

Audit logging (auth events, data changes)

Secrets rotation and secure config management

9) Testing

Unit tests for services + validation

Integration tests for API endpoints

E2E tests for critical flows (login, onboarding, sales)

Seed fixtures for test env

10) Deployment + Ops

CI/CD pipeline (lint/test/build/deploy)

Database migrations on deploy

Monitoring + error tracking

Backups and retention policy